College of Engineering

Department of Software Engineering

SCM Final Project Report

Group Members and Roles :

- Nahom Ketsela (ETS2501/14) – UI Designer / Configuration Auditor

- Niyat Hannibal (ETS1305/14) – SCM Manager/ Lead Developer

- Saad Musema (ETS1389/14) – Tester / Quality Assurance

- Samiya Yusuf (ETS1404/14) –  Developer

- Samrawit G/Maryam (ETS1406/14) – Developer

- Nanati Dereje (ETS1177/14) – Developer

Date: December 24, 2025

Document Version: 1.0

1. Executive Summary	3

2. SCM Planning and Organization	3

2.1 SCM Plan	3

3. Configuration Identification	4

3.1 Source Code CIs	4

3.2 Documentation CIs	4

3.3 Data CIs	4

4. Version Control and Branching	5

5. Change Control Management	5

6. Baseline and Release Management	6

6.1 Baselines Established	6

6.2 Releases	6

7. Configuration Audits	6

7.1 Physical Configuration Audit (PCA)	6

7.2 Functional Configuration Audit (FCA)	6

8. Testing and Verification	6

9. Conclusion	7

## 1. Executive Summary

This report presents the Software Configuration Management (SCM) activities carried out during the development of the Campus Lost-and-Found Tracking System. The project applied formal SCM practices to control software evolution, ensure traceability, manage changes, and maintain system integrity from project initiation to final release.

The system was successfully developed, audited, tested, and released following defined SCM procedures, resulting in a stable and fully documented software product (Release v1.1).

## 2. SCM Planning and Organization

### 2.1 SCM Plan

At the start of the project, a Software Configuration Management Plan (SCMP v1.0) was prepared and approved. The plan defined:

- SCM Roles and Responsibilities
 Clear assignment of roles such as SCM Manager, Developer, Tester, and Auditor.

- Naming Conventions

  - HTML files: snake_case

  - JavaScript variables/functions: camelCase

- Repository Structure
 Organized folders for source code, documentation, tests, and audits.

- Branching Strategy
 Feature-based branching model with controlled merges into the main branch.

## 3. Configuration Identification

All project artifacts were identified and managed as Configuration Items (CIs) and recorded in the CI Register. These include:

### 3.1 Source Code CIs

- login_page.html

- dashboard.html

- app.js

- style_main.css

### 3.2 Documentation CIs

- SCM Plan (SCMP)

- Baseline Records (BL1, BL2)

- Change Request Forms

- Test Execution Report

- Configuration Audit Report

- Release Notes v1.0 and v1.1

### 3.3 Data CIs

- LocalStorage-based data handling logic

- Simulated JSON records

## 4. Version Control and Branching

Git and GitHub were used as the primary version control tools. The repository demonstrates:

- More than 9 documented commits

- Use of feature branches for new functionality

- Use of bugfix branches for defect resolution

- Pull Requests used to review and approve changes before merging

This ensured controlled integration and prevented unauthorized changes.

## 5. Change Control Management

After establishing the functional prototype baseline, the project followed a formal Change Control Process. The following Change Requests (CRs) were approved and implemented:

- CR-01 (Bug Fix): Footer alignment issue fixed

- CR-02 (UI Enhancement): Header visibility and navigation improved

- CR-03 (New Features): Search functionality, pagination, and image upload added

All changes were documented, reviewed, tested, and merged according to SCM rules.

## 6. Baseline and Release Management

### 6.1 Baselines Established

| Baseline ID | Date | Description | Git Tag |
| --- | --- | --- | --- |
| BL1 | Dec 08, 2025 | Project initiation and SCM structure | BL1 |
| BL2 | Dec 10, 2025 | Functional prototype freeze | BL2 |

### 6.2 Releases

- Release v1.0: Initial functional prototype (based on BL2)

- Release v1.1: Final stable release including all approved Change Requests

Release v1.1 represents the completed and verified system.

## 7. Configuration Audits

Two formal audits were conducted to ensure compliance:

### 7.1 Physical Configuration Audit (PCA)

- Verified file naming, folder structure, and CI presence

- Result: PASS

### 7.2 Functional Configuration Audit (FCA)

- Verified correct implementation of CR-01, CR-02, and CR-03

- Result: PASS

Audit results are documented in the Configuration Audit Report.

## 8. Testing and Verification

System testing was conducted by the Quality Assurance role. The Test Execution Report v1.1 confirms:

- Successful user authentication

- Proper dashboard rendering

- Correct operation of search and pagination

- Reliable data persistence using LocalStorage

No critical defects were found in the final build.

## 9. Conclusion

The Campus Lost-and-Found Tracking System was successfully developed and managed using formal Software Configuration Management practices. The project demonstrates effective control of versions, changes, baselines, audits, and releases.

The final product (Release v1.1) is stable, fully tested, properly documented, and ready for deployment.

Approved By:
 Niyat Hannibal
 SCM Manager

Date: December 24, 2025