College of Engineering

Department of Software Engineering

SCM Plan (SCMP)

Project Title : Campus Lost-and-Found      Tracking System

Group Members:

- Nahom Ketsela	ETS2501/14

- Niyat Hannibal	ETS1305/14

- Saad Musema	ETS1389/14

- Samiya Yusuf	ETS1404/14

- Samrawit G/Maryam	ETS1406/14

- Nanati Dereje	ETS1177/14

Date: Dec 08, 2025

Version: 1.0

1. Introduction

1.1 Purpose

The purpose of this Software Configuration Management Plan (SCMP) is to define the activities, roles, procedures, and tools for controlling the evolution of the Campus Lost-and-Found Tracking System. This document ensures that all changes to software, documentation, configuration items (CIs), baselines, and releases are properly recorded, traceable, and auditable throughout the project lifecycle.

1.2 Scope

This SCMP applies to all Configuration Items (CIs) produced and maintained by the project team, including:

- Source code: HTML, CSS, and JavaScript files.

- Data files: JSON database storing lost and found items.

- Project documentation: Requirements documents, SCMP, CI Register, Audit Reports.

- Release builds: Tagged versions and GitHub releases.

- Version control artifacts: Branches, commits, pull requests, and merge history.

All CIs will follow standardized naming, versioning, and branching rules as defined in this plan.

1.3 System Overview

The Campus Lost-and-Found Tracking System is a web-based application that allows students to:

- Report lost items through a simple form.

- Search for found items using a dashboard interface.

- Authenticate via a Login Portal.

The system is implemented with HTML, CSS, and JavaScript, and it stores item data in a JSON file. The primary functional action is submitting and viewing lost items, providing a minimal but functional prototype suitable for SCM demonstration.

2. Organization and Responsibilities

| Name | ID | Role | Emails |
| --- | --- | --- | --- |
| Nahom Ketsela | ETS2501/14 | UI Designer/ Configuration Auditor | Designs HTML/CSS layout, prepares UI mockups, ensures consistency of frontend components. And also performs PCA (document audit) and FCA (functionality audit) |
| Niyat Hannibal | ETS1305/14 | SCM Manager/Lead Developer | Prepares SCMP, sets naming/versioning rules, manages repository, approves PRs, creates baselines (BL1/BL2), generates releases (v1.0/v1.1), performs code reviews for feature branches |
| Saad Musema | ETS1389/14 | Tester / Quality Assurance | Tests features, verifies CR implementations, maintains defect reports. |
| Samiya Yusuf | ETS 1404/14 | Developer | Implements core JS logic, manages JSON/database structure |
| Samrawit G/maryam | ETS 1406/14 | Developer (Feature 1) | Implements “Report Lost Item” feature (form + logic). |
| Nanati Dereje | ETS 1177/14 | Developer (Feature 2) | Implements “Dashboard/Search Items” feature (display + filtering). |

3. Configuration Identification

3.1 Naming Conventions

To maintain consistency and avoid ambiguity, all Configuration Items (CIs) will follow standardized naming rules:

- HTML Files: snake_case.html
 Examples: login_page.html, lost_item_form.html

- CSS and JavaScript Files: camelCase
 Examples: styleMain.css, appLogic.js
 (Note: camelCase aligns with typical JavaScript naming conventions.)

- Documents: Title_Version.docx
 Examples: SCM_Plan_v1.0.docx, CI_Register_v0.2.docx

- Images: snake_case
 Examples: campus_logo.png, user_profile.png

3.2 Versioning Rules

A standard versioning scheme will be enforced across all CIs:

- Baseline / Release Versions: v1.x
 Represents approved, stable baselines.
 Examples: v1.0, v1.1

- Git Tags:
 Tags will be applied in GitHub to mark formal milestones or baselines.
 Examples: BL1, BL2, v1.0, v1.1

4. Configuration Control (Branching Model)

The project will adopt the Feature Branch Workflow to support parallel development among the six team members and minimize merge conflicts.

#### main Branch

- Contains only stable, approved code.

- Direct commits to main are strictly prohibited.

- Only the SCM Manager may merge changes into main after verification and approval.

#### feature/ Branches*

- Used for developing new features or modules.

- Created and maintained by developers.

- Naming Convention:
 feature/<feature-name>
 Examples: feature/login-ui, feature/search-logic

#### bugfix/ Branches*

- Used exclusively for resolving approved Change Requests (CRs).

- Naming Convention:
 bugfix/CR##-description
 Example: bugfix/CR01-fix-button

5. Change Management Process

All changes after a baseline is created must follow this controlled process:

- Request: A Change Request (CR) Form is submitted and logged.

- Assessment: The SCM Manager evaluates impact, CI modifications, and risk.

- Approval: If approved, a bugfix/<CR-ID> branch is created.

- Implementation: Developer implements the change and commits updates.

- Verification: Tester performs verification and records results.

- Merge: SCM Manager reviews and merges the bugfix branch into main.

- Documentation: Change Log is updated and included in the next release/baseline.

6. Tools and Environment

The project utilizes the following SCM tools:

- Version Control: Git (local + GitHub integration)

- Repository Hosting: GitHub

- IDE: Visual Studio Code

- Documentation Tools: Google Docs

- Testing Environment: Modern Web Browser (Chrome)

7. Baseline Management

Two controlled baselines will be created during the project:

### Baseline 1 (BL1): Initial Project Structure

- Contents:

  - Repository folder structure

  - SCM Plan v1.0

- Purpose: Establish the initial configuration items for development

- Git Tag: BL1

- Documentation: Baseline Record (BL1_Record.docx)

### Baseline 2 (BL2): Prototype Build

- Contents:

  - Complete UI pages

  - Functional JS logic

  - Applied Change Requests (CR-001, CR-002, CR-003)

  - Updated CI Register

- Purpose: Establish functional prototype configuration

- Git Tag: BL2

- Documentation: Baseline Record (BL2_Record.docx)

Subsequent releases (v1.0 and v1.1) are produced in accordance with this SCM Plan after successful change control, testing, and audit activities.